SIH 2026

TOP 5 PROBLEM STATEMENTS
FOR A 2-WEEK ROBOTICS + ML BUILD

Research-gap driven • low-compute • high-demoability • high novelty-to-effort

Research discovery window: September 2025 → September 4, 2026
Implementation window: 14 days

# 1. Executive Recommendation

Best overall choice: SIH26123 — Edge-AI Based Distributed Fleet Coordination for Autonomous Mobile Robots (AMRs) in Smart Warehouses.

The strongest strategy is not to build a giant new foundation model in two weeks. Instead, use a mature robotics baseline and add one genuinely recent research mechanism that the problem statement does not explicitly demand: predictive, self-verifying fleet coordination. The most compelling recent direction is World-Coherent Decoding (September 2, 2026), which treats imagined futures as hypotheses and verifies them against reality after execution. For a 2-week SIH prototype, this principle can be adapted into lightweight candidate-plan prediction and prediction-vs-reality verification rather than reproducing a full world-action model.

## What makes the #1 idea different

Baseline: decentralized communication + multi-agent path planning + task allocation.

Novel layer: each robot/fleet node maintains a lightweight predictive model of near-future occupancy/congestion.

Candidate futures: generate a small number of alternative paths/task assignments before committing.

Self-verification: compare predicted near-future state with the actual state after execution.

Reliability memory: track which predictions are trustworthy in blocked aisles, communication loss, moving obstacles, etc.

Information-aware communication: transmit only events that materially change another robot's decision/belief, reducing unnecessary traffic.

## Decision rule

Choose SIH26123 if the goal is maximum novelty-to-effort with a strong robotics + ML story and a clean live demo.

Choose SIH26053 if the goal is the safest pure-software computer-vision/LiDAR prototype with highly measurable memory/FPS gains.

Choose SIH26037 if the team is comfortable with MATLAB/Simulink and wants a strong planning-under-uncertainty story.

Choose SIH26054 if the team wants a digital-twin/predictive-maintenance project, but expect higher domain-data risk.

# 2. Top 5 Ranking

| Rank | PS | Core fit | 2-week feasibility | Novelty headroom | Demo strength | Overall |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | SIH26123 | Robotics + ML + ROS2 | ★★★★★ | ★★★★★ | ★★★★★ | 9.5/10 |
| 2 | SIH26053 | LiDAR + CV + ML | ★★★★☆ | ★★★★☆ | ★★★★★ | 8.8/10 |
| 3 | SIH26037 | Planning + perception | ★★★★☆ | ★★★★☆ | ★★★★☆ | 8.5/10 |
| 4 | SIH26054 | ML + digital twin | ★★★☆☆ | ★★★★☆ | ★★★★☆ | 7.7/10 |
| 5 | SIH26201 | Robotics + AI / SAR | ★★★★☆ | ★★★★☆ | ★★★★☆ | 7.6/10 |

Scores are strategic judgments for a 14-day student prototype, not official SIH scores or a guarantee of selection. The ranking weights implementation feasibility, compute requirements, novelty headroom, measurable evaluation, and live-demo impact.

# 3. #1 — SIH26123

Edge-AI Based Distributed Fleet Coordination for Autonomous Mobile Robots (AMRs) in Smart Warehouses

SIH PS: https://sih2026.vuce.in/ps/SIH26123

## Why this is the best fit

Direct match to ROS2/Gazebo, multi-agent robotics, AI/ML, planning, communication and edge deployment.

The official statement asks for at least 3 AMRs, decentralized communication, conflict resolution, task allocation/rerouting, a lightweight dashboard, zero inter-robot collisions and at least 20% task-time improvement over stop-and-wait.

The statement does not explicitly require predictive world models, candidate-future evaluation, belief-aware communication, self-verification, or reusable failure memory.

## Research that arrived in the discovery window

SeqWM (ICLR 2026): independent autoregressive agent-wise world models plus sequential intention sharing for multi-robot cooperation; demonstrated on physical quadrupeds.

Structured interactions (May 2026): a real-world 10-robot study found that changing communication topology could produce much larger gains than simply scaling model size in the tested setting.

World-Coherent Decoding (Sep 2, 2026): samples candidate futures, selects a reliable one using internal signals, then compares imagined and realized outcomes to improve future selection.

World-model survey (Sep 3, 2026): identifies multi-agent cooperative Physical AI, uncertainty, long-horizon consistency and closed-loop evaluation as major open challenges.

## The research gap we can exploit

Gap: Recent work separately studies predictive multi-robot world models, communication structure and self-verifying imagined futures. A lightweight, edge-deployable fleet layer that combines these ideas into a measurable warehouse coordination system is a strong integration opportunity. The goal is not to claim that the underlying ideas are invented by the team; the novelty is the system mechanism, integration and measured deployment.

## 2-week implementation

Days 1–3: ROS2/Gazebo warehouse with 3–5 AMRs, baseline planner and task allocator.

Days 4–5: peer-to-peer robot state/intent messaging; remove central coordination dependency.

Days 6–7: compact belief/state table per robot: current occupancy, predicted intent, route confidence and last-seen age.

Days 8–9: generate 2–4 candidate paths/task assignments and simulate short-horizon occupancy/congestion for each.

Days 10–11: execute the best candidate, compare predicted vs actual local state, and update a reliability score.

Days 12–13: stress-test blocked aisle, robot failure, moving obstacle, communication loss and task reassignment.

Day 14: dashboard, ablations, benchmark graphs and polished demo.

## What to call the innovation

Suggested title: “Self-Verifying Predictive Fleet Coordination for Edge-AI AMRs”

## Judge-winning demo sequence

Five robots receive overlapping warehouse tasks.

An aisle is blocked. One robot detects it and sends a high-value event; other robots change plans before reaching the choke point.

One robot is disabled. Remaining robots reassign its task and inherit its useful state/failure memory.

Communication is degraded. Robots continue locally instead of stopping the entire fleet.

The system generates Plan A/B/C, predicts delay/conflict risk, selects the safest efficient plan, executes it, then displays prediction-vs-reality error.

## Metrics

Inter-robot collision count — target zero.

Total task completion time vs stop-and-wait baseline — target >20% improvement.

Deadlock frequency and recovery time.

Communication messages/bytes per completed task.

Prediction error and reliability calibration.

Performance under packet loss, stale messages and robot failure.

# 4. #2 — SIH26053

Adaptive Variable Resolution 2.5D LiDAR Mapping for Dynamic Environment Perception

SIH PS: https://sih2026.vuce.in/en/ps/SIH26053

## Why it is attractive

Pure software; no physical robot required.

Official ask is unusually measurable: semantic LiDAR segmentation + variable-resolution 2.5D elevation map + real-time visualization + memory/FPS evidence.

The statement specifies high resolution nearby and coarser resolution farther away, making the core innovation easy for judges to see.

## Recent research and gap

GEM (CVPR 2026) demonstrates that generative LiDAR world models are now a serious research direction, including dynamic/static separation and optional what-if rollout.

The 2026 Physical-AI world-model literature increasingly emphasizes predictive representations and uncertainty, but the SIH statement itself is focused on representation efficiency rather than predictive decision-making.

Gap opportunity: make the variable-resolution map uncertainty-aware and temporally adaptive rather than purely distance-based.

## 2-week build

Days 1–3: public LiDAR dataset + point-cloud preprocessing.

Days 4–6: use a lightweight pretrained semantic segmentation model or small PointNet-style baseline.

Days 7–9: implement foveated 2.5D grid: fine cells near sensor, progressively coarser cells farther away.

Days 10–11: add temporal stability and confidence-aware resolution: allocate extra detail where dynamic/uncertain objects are detected.

Days 12–13: benchmark memory, FPS, accuracy by distance band and projection errors.

Day 14: live visualization with side-by-side uniform vs adaptive representation.

## Best novelty

“Uncertainty-Adaptive Foveated 2.5D LiDAR Map” — resolution is not only a function of distance; the map spends compute where perception uncertainty or motion risk is high.

Risk: the LiDAR segmentation/model pipeline can consume more time than expected. Do not spend the two weeks inventing a new large segmentation network.

# 5. #3 — SIH26037

Adaptive Path Planning and Collision Avoidance for Autonomous Vehicles on Unstructured Indian Roads

SIH PS: https://sih2026.vuce.in/en/ps/SIH26037

## Why it ranks highly

Strong robotics/planning problem with clear scenario-based validation.

Official requirements cover camera/LiDAR/radar-style perception, irregular agent prediction, real-time replanning and five Indian-road scenarios.

The clean research gap is uncertainty-aware planning rather than just another detector + A* stack.

## Recent research gap

SURE-Plan (2026) explicitly combines trajectory prediction uncertainty, reachable sets and risk-aware trajectory optimization.

This creates an excellent direction for the SIH problem: make the planner react differently to high-confidence versus high-uncertainty road-user predictions.

A lightweight student version can use a compact trajectory predictor or heuristic uncertainty estimator instead of reproducing the full research model.

## 2-week build

Days 1–3: build one representative Indian-road scenario in MATLAB/Simulink or a lightweight simulator.

Days 4–6: baseline object detection/tracking and local planner.

Days 7–9: add multi-hypothesis trajectory prediction for pedestrians/vehicles/animals.

Days 10–11: estimate uncertainty and inflate safety margins only where uncertainty is high.

Days 12–13: validate five required scenario classes.

Day 14: benchmark replanning latency, collision-free completion, path smoothness and success rate.

## Novelty angle

“Risk-Adaptive Indian-Road Planner” — the vehicle becomes conservative only when prediction uncertainty is high, rather than using one large safety margin everywhere.

Risk: MATLAB/Simulink/RoadRunner integration can become a time sink. Lock the scenario tooling early.

# 6. #4 — SIH26054

AI-Enabled Real-Time Digital Twin System for Health Monitoring, Fault Prediction and Mission Reliability Enhancement of Aero Piston Engines used in MALE UAVs.

SIH PS: https://sih2026.vuce.in/en/ps/SIH26054

## Why it is interesting

Software-only and highly aligned with ML, anomaly detection, time-series modelling and explainability.

Official requirements already include live telemetry, a virtual engine model, anomaly detection, RUL, mission replay, environmental simulation and dashboarding.

The project can be demonstrated with simulated telemetry, avoiding the need for an actual aircraft engine.

## Research gap / differentiation

Because the PS already explicitly asks for AI anomaly detection, RUL and physics-informed modelling, simply adding an LSTM/autoencoder is not enough.

A stronger gap is a self-calibrating hybrid twin: physics residual + learned residual + confidence score + counterfactual mission replay.

Use prediction-vs-observation discrepancy as the trigger for model trust updates, borrowing the broader self-verification principle from recent world-model research.

## 2-week build

Days 1–3: construct synthetic engine telemetry with realistic operating regimes and injected faults.

Days 4–6: implement baseline anomaly detector.

Days 7–9: build simple physics-inspired relations and residual model.

Days 10–11: add uncertainty/confidence and counterfactual mission replay.

Days 12–13: dashboard + fault timeline + RUL trend.

Day 14: ablation and demo.

## Main risk

Data realism and engine-domain correctness are the weak points. This is less plug-and-play than SIH26123 or SIH26053, so it ranks #4 despite strong ML alignment.

# 7. #5 — SIH26201

Student Innovation — design drones and robots that solve pressing challenges such as medical emergencies and search-and-rescue operations.

Robotics & Drones theme: https://sih2026.vuce.in/themes/robotics-and-drones

## Why it makes the list

Software-oriented open-ended robotics statement with room to choose the exact mission.

Can be shaped around a multi-robot search-and-rescue system rather than expensive custom hardware.

Recent 2026 SAR research shows that information-driven multi-robot exploration, communication efficiency and uncertainty-aware prioritization are active research areas.

## Recent gap to exploit

An April 2026 information-driven multi-robot SAR framework reports gains from combining rescue priority, topological exploration and distributed information sharing.

A student implementation should not simply reproduce this pipeline.

Better 2-week differentiation: confidence-aware semantic search + information-gain communication + self-verifying local route choice, all in simulation.

## 2-week build

Days 1–3: simulated disaster map and 3–4 robots.

Days 4–6: victim/hazard detector and local exploration.

Days 7–9: information-gain based task allocation so robots avoid duplicate search.

Days 10–11: confidence-aware route choice and local prediction verification.

Days 12–13: communication-loss and robot-failure scenarios.

Day 14: command dashboard and quantitative comparison.

Risk: because this is broad/open-ended, judges may compare it with many generic rescue-robot ideas. The system needs a crisp algorithmic contribution, not only a dashboard.

# 8. Explicitly Excluded: SIH26158

Single-Pass Drone Video to Accurate 3D Model Generation System

Excluded by strategy because the likely high-quality solution path involves substantial 3D reconstruction, multi-view geometry/NeRF/3D Gaussian Splatting-style processing, georeferencing and near-real-time inference. Recent aerial reconstruction research makes the field stronger but also raises the bar. With a strict 14-day implementation window and limited compute, it is a poor risk-adjusted choice.

SIH PS: https://sih2026.vuce.in/ps/SIH26158

# 9. Research-Gap Synthesis: What Changed in the Last 12 Months?

The retrospective research window is September 2025 to September 4, 2026. This is NOT the development time. The prototype itself is constrained to 14 days.

| Recent direction | What it contributes | What SIH26123 already asks | What remains open for us |
| --- | --- | --- | --- |
| SeqWM / multi-robot world models | Predictive agent-wise models + intention sharing | Communication, conflict resolution, planning | Lightweight predictive fleet memory + candidate futures on edge |
| Structured multi-robot interaction | Communication topology can matter more than raw model scaling in tested setup | Peer-to-peer communication | Adaptive / selective topology and event-driven messaging |
| Belief-aware communication | Messages should change another agent's useful belief, not merely broadcast state | Share localization/intent | Information-value gating of messages |
| World-Coherent Decoding | Generate alternatives, select reliable future, compare imagination to reality | Dynamic planning/rerouting | Self-verifying plan selection and reliability memory |
| Physical-AI world-model survey | Uncertainty, long horizon, safety and multi-agent cooperation remain open | Edge deployment + coordination | Closed-loop uncertainty and confidence calibration |

## Important novelty rule

Do not pitch the system as “we invented world models” or “nobody has done multi-robot prediction.” Those claims would be false. Pitch the contribution as a practical, edge-deployable integration: predict → select → execute → verify → remember, coupled with information-aware communication and measurable fleet outcomes.

# 10. Recommended Architecture for the #1 PS

| Module | 2-week implementation |
| --- | --- |
| Perception | Robot pose + local obstacle/occupancy observations |
| Local state | Belief table: occupancy, intent, message age, confidence |
| Communication | Peer-to-peer event messages; send only decision-changing information |
| Candidate generation | 2–4 local paths / task assignments |
| Predictor | Lightweight short-horizon occupancy/congestion predictor |
| Verifier | Prediction vs actual state after execution |
| Reliability memory | Scenario-specific confidence / error statistics |
| Controller | Conservative replan when confidence drops |
| Dashboard | Fleet map + tasks + predicted risk + verification error |

# 11. Final 14-Day Execution Plan

| Day | Focus | Deliverable |
| --- | --- | --- |
| 1 | Warehouse + 3 AMRs | ROS2/Gazebo map, robot model, sensors, navigation baseline |
| 2 | Baseline planning | A*/D* or local planner + task queue |
| 3 | Baseline benchmark | Stop-and-wait baseline + overlapping-task scenarios |
| 4 | Peer-to-peer comms | Robot state + intent messages |
| 5 | Conflict resolution | Choke-point/deadlock handling |
| 6 | Belief state | Message age, confidence, intent and occupancy |
| 7 | Information gating | Transmit only decision-changing events |
| 8 | Candidate futures | 2–4 candidate routes/task allocations |
| 9 | Lightweight prediction | Short-horizon occupancy/congestion simulation |
| 10 | Self-verification | Prediction vs actual after action |
| 11 | Reliability memory | Scenario-conditioned confidence/error tracking |
| 12 | Stress test | Blocked aisle + moving obstacle + robot failure |
| 13 | Ablations | No prediction / no verification / all-message comms vs full |
| 14 | Final demo | Dashboard, graphs, video, pitch and technical documentation |

# 12. Final Verdict

Recommended order: SIH26123 > SIH26053 > SIH26037 > SIH26054 > SIH26201

Best easy-win profile: SIH26123. It has the strongest combination of an explicit robotics problem, software-only implementation, ROS2/Gazebo compatibility, measurable success criteria, and a research-gap story that can be demonstrated live.

Best low-risk software backup: SIH26053, especially if the team prefers perception/LiDAR over multi-agent coordination.

Avoid for this constraint: SIH26158 and other compute-heavy reconstruction/foundation-model approaches. The goal is not the biggest model; it is the strongest measurable idea that can actually work in 14 days.

# 13. Research References

World-Coherent Decoding: Self-Verifying Test-Time Planning for World Action Models — arXiv, September 2, 2026
https://arxiv.org/abs/2609.02159

Empowering Multi-Robot Cooperation via Sequential World Models — ICLR 2026
https://proceedings.iclr.cc/paper_files/paper/2026/hash/16415eed5a0a121bfce79924db05d3fe-Abstract-Conference.html

Structured interactions improve distributed coordination beyond model scaling in a real-world multi-robot system — arXiv, May 28, 2026
https://arxiv.org/abs/2605.30383

A survey of world models for physical AI with uncertainty representation and control — Discover Artificial Intelligence, September 3, 2026
https://link.springer.com/article/10.1007/s44163-026-02122-1

GEM: Generating LiDAR World Model via Deformable Mamba — CVPR 2026
https://openaccess.thecvf.com/content/CVPR2026/html/Wu_GEM_Generating_LiDAR_World_Model_via_Deformable_Mamba_CVPR_2026_paper.html

SURE-plan: A spatio-temporal uncertainty-aware reachable set embedding framework for safe and efficient motion planning — Transportation Research Part C, 2026
https://doi.org/10.1016/j.trc.2026.105800

An information-driven POMDP framework for multi-robot formation in autonomous search and rescue — 2026
https://journals.sagepub.com/doi/full/10.1177/17298806261439742

# 14. SIH Problem-Statement Sources

SIH26123: https://sih2026.vuce.in/ps/SIH26123

SIH26053: https://sih2026.vuce.in/en/ps/SIH26053

SIH26037: https://sih2026.vuce.in/en/ps/SIH26037

SIH26054: https://sih2026.vuce.in/en/ps/SIH26054

SIH26201 / Robotics & Drones listing: https://sih2026.vuce.in/themes/robotics-and-drones

SIH26158 (excluded): https://sih2026.vuce.in/ps/SIH26158